# Cloud Data Platform: Architectural Specifications & Requirements

Document Author: Lead Architect Elena Rostova | Published on January 12, 2025.

The primary datacenter is located in Frankfurt, Germany, with failover capacity located in Amsterdam.

## 1. Regulatory and Performance Requirements

The microservices mesh must sustain 50,000 requests per second with 99.99% availability.

Developers are required to submit vulnerability scan reports before every major release.

The final migration milestone deadline is December 20, 2025, and cannot be extended.

## 2. Core Infrastructure Milestones & Budget

| Milestone Phase | Allocated Budget | Target Completion Date | Compliance Obligation |
| --- | --- | --- | --- |
| Phase 1: Ingestion Engine | $4,200,000 | April 15, 2025 | Must support Kafka and gRPC |
| Phase 2: Knowledge Graph Integration | $6,800,000 | August 30, 2025 | Mandatory graph query latency < 15ms |
| Phase 3: Automated Verification Pipeline | $3,500,000 | November 10, 2025 | Shall achieve 98% claim extraction recall |

Overall project budget is capped at $14,500,000.